# THE DOGHOUSE QLD - FINAL LAUNCH TESTING & GO-LIVE INSTRUCTIONS

## PURPOSE

Once the complete The Doghouse QLD website has been built, the Final Factual & Policy Audit has been completed, and the Final Whole-Website Audit has been completed, perform this final launch testing process before making the website publicly live.

This is the final technical and functional checkpoint.

The purpose is to confirm that the website works correctly in the actual live production environment, not only inside the Lovable development or preview environment.

Do not use em dashes or long dashes anywhere.

Do not redesign pages, rewrite approved copy or introduce new functionality during this stage.

If a problem is found, fix the problem while preserving the approved website design, content, functionality and policies.

# 1. PRE-LAUNCH REQUIREMENTS

Before beginning final launch testing, confirm that:

- All approved website pages have been built.

- The final navigation structure has been implemented.

- The global header has been implemented.

- The global footer has been implemented.

- The approved social media links have been implemented.

- The Privacy Policy has been implemented.

- The Website Terms & Conditions have been implemented.

- The branded 404 page has been implemented.

- Approved forms have been implemented.

- Approved mailing-list functionality has been implemented.

- SEO and technical setup has been implemented.

- The Final Factual & Policy Audit has been completed.

- Critical factual or policy issues have been resolved.

- The Final Whole-Website Audit has been completed.

- Critical whole-website issues have been resolved.

Do not proceed to public launch while known critical issues remain unresolved.

# 2. DELIBERATELY DEFERRED DOGHOUSE DELI INFORMATION

The Doghouse Deli subscription, purchasing, pricing, postage and other commercial details may still be intentionally incomplete.

Do not invent this information to complete the launch.

Do not create:

- Unapproved subscription prices

- Unapproved postage prices

- Unapproved payment arrangements

- Unapproved subscription cancellation rules

- Unapproved recurring billing

- Unapproved checkout functionality

- Unapproved purchasing terms

Any unfinished Doghouse Deli functionality must either remain unpublished or be clearly limited to the approved information and email-list functionality currently ready for publication.

The rest of The Doghouse QLD website must be able to launch independently of these deliberately deferred commercial features.

# 3. PRODUCTION DOMAIN

Connect the approved final domain for The Doghouse QLD.

Do not invent the domain if it has not yet been supplied.

Once connected, confirm:

- Domain resolves correctly.

- HTTPS is active.

- SSL certificate is valid.

- No browser security warning appears.

- Preferred domain version is consistent.

- HTTP redirects to HTTPS.

- Alternate www/non-www version redirects correctly to the preferred version.

- Internal links use the production domain appropriately.

- Canonical URLs use the production domain.

- Sitemap uses the production domain.

- Social sharing metadata uses the production domain.

# 4. DEVELOPMENT & STAGING ENVIRONMENT

Ensure the development or staging website does not compete with the live website in search engines.

Confirm:

- Development URLs are not being indexed where they should not be.

- Staging URLs are not included in the production sitemap.

- Canonical tags do not point visitors or search engines to staging URLs.

- Production pages do not contain links to staging URLs.

- Images do not rely on temporary development locations that will disappear.

- Form actions do not point to test systems.

- Test database records are not displayed publicly.

Do not accidentally leave production blocked from indexing because staging protections were copied across.

# 5. GLOBAL NAVIGATION TEST

Test the complete live navigation.

The main navigation must be:

HOME | ABOUT US | PUPPIES | OUR DOGS | CAVOODLES | TRAINING | DOGHOUSE DELI | RESOURCES

Confirm all approved dropdown and submenu items work.

Test:

- Desktop navigation

- Tablet navigation

- Mobile navigation

- Keyboard navigation

- Dropdowns

- Mobile accordion menus

- Logo/Home link

- Back navigation

- Opening and closing mobile menu

No navigation item should lead to:

- A blank page

- A draft page

- A development URL

- An old version of the website

- A missing page

# 6. COMPLETE PAGE-BY-PAGE TEST

Open every public page from the live production website.

For each page confirm:

- Page loads.

- Correct heading appears.

- Approved content appears.

- Images load.

- Buttons work.

- Internal links work.

- External links work.

- Read more functionality works where applicable.

- Layout is correct.

- Footer appears.

- Header appears.

- No development notes appear.

- No Lovable instructions appear publicly.

- No placeholder copy appears.

- No broken components appear.

- No obvious console or loading errors affect functionality.

# 7. READ MORE / READ LESS TESTING

Test every approved Read more control.

Confirm:

Read more...

expands the approved detailed content on the same page.

Confirm it then becomes:

Read less

Test collapsing again.

Confirm:

- No page reload.

- No loss of visitor position.

- No overlapping content.

- No content disappearing permanently.

- Works on desktop.

- Works on mobile.

- Works by keyboard.

- Expanded/collapsed state is accessible.

- Important content remains technically accessible.

# 8. IMAGE TESTING

Review all live website images.

Confirm:

- Correct photograph is attached to the correct dog, puppy, litter or section.

- Images are not stretched.

- Images are not distorted.

- Image orientation is correct.

- Images are sufficiently clear.

- Images are optimised for web delivery.

- No broken-image icons appear.

- Alt text is present where appropriate.

- Decorative images are handled appropriately for accessibility.

For substantive opening sections, confirm the approved large square image treatment with slightly rounded corners has been implemented where required.

# 9. PHOTO-RICH PAGE PERFORMANCE

Pay particular attention to:

- Available Puppies

- Current Litters

- Planned & Upcoming Litters

- Our Girls

- Our Studs

- Cavoodle colour content

- Blog

- Doghouse Deli

Confirm these pages remain fast and usable despite having multiple photographs or graphics.

Do not load unnecessarily huge original files when responsive web versions can be served.

# 10. AVAILABLE PUPPIES LIVE TEST

Test the actual production Available Puppies functionality.

Create or use a controlled test puppy entry if required.

Confirm The Doghouse QLD can:

- Add

- Edit

- Update

- Change availability

- Change price

- Change ready date

- Change photographs

- Archive/remove as appropriate

Confirm public visitors cannot access editing controls.

Remove any test puppy before public launch.

# 11. CURRENT & PLANNED LITTER TEST

Confirm The Doghouse QLD can update:

- Current Litters

- Planned & Upcoming Litters

Test relevant:

- Parent information

- Images

- Dates

- Status

- Descriptions

- Links

Remove any dummy/test litter information before launch.

# 12. OUR DOGS TEST

Check all live dog profiles.

Confirm:

- Correct dog

- Correct photograph

- Correct category

- Current Breeding Girl / Current Stud where applicable

- Future Hopeful status where applicable

- Retired/Legacy status where applicable

- Correct information

- Galleries where approved

Do not leave test profiles.

# 13. CONTACT US FORM - LIVE END-TO-END TEST

Submit a genuine controlled test through the live Contact Us form.

Confirm:

Visitor submits form

→ validation works

→ success message appears

→ submission saves appropriately

→ receiving email receives the enquiry

→ visitor receives the approved acknowledgement email

Test the approved subject:

We've received your message | The Doghouse QLD

Also confirm admin notification subject:

Website Enquiry: [Enquiry Category] - [Name]

Confirm no Master Waitlist, Guardian Opportunities or Doghouse Deli subscription is created from a normal Contact Us submission.

# 14. PUPPY APPLICATION - LIVE END-TO-END TEST

Submit a controlled Puppy Application.

Confirm:

Visitor completes application

→ required fields validate

→ application submits

→ application saves securely

→ The Doghouse QLD can access it

→ appropriate admin notification is sent

→ approved applicant acknowledgement is sent where configured

Confirm the application does NOT automatically add the person to:

- Master Waitlist

- Guardian Opportunities

- Doghouse Deli

Delete or clearly identify the test record after testing.

# 15. MASTER WAITLIST - LIVE END-TO-END TEST

Use a controlled test email address.

Confirm:

Visitor joins Master Waitlist

→ required consent is recorded

→ subscriber saves to dedicated Master Waitlist audience

→ join date records

→ preferences save where supplied

→ success message displays

→ confirmation email sends

Test approved subject:

You're on The Doghouse QLD Master Waitlist

Then test sending a controlled mailing to the test subscriber.

Confirm it is received correctly.

# 16. MASTER WAITLIST DUPLICATE TEST

Attempt to join the Master Waitlist again using the same email.

Confirm duplicate handling does not create unnecessary duplicate active subscribers.

Ensure the visitor receives an appropriate experience rather than a technical error.

# 17. MASTER WAITLIST UNSUBSCRIBE TEST

Unsubscribe the test subscriber.

Confirm:

- Unsubscribe works.

- Subscriber is suppressed from future Master Waitlist emails.

- Consent/subscription status updates appropriately.

- No further Master Waitlist bulk email is delivered.

Then test the approved resubscription process.

Confirm resubscription works appropriately.

# 18. GUARDIAN HOME APPLICATION - LIVE TEST

Submit a controlled Guardian Home Application without selecting Guardian Opportunities marketing consent.

Confirm:

→ application saves

→ The Doghouse QLD receives/accesses application

→ acknowledgement works

→ applicant is NOT added to Guardian Opportunities

Then perform a second controlled test with Guardian Opportunities consent selected.

Confirm:

→ application saves

→ subscriber is added to Guardian Opportunities

→ consent records correctly

→ subscriber can receive Guardian Opportunity emails

# 19. GUARDIAN OPPORTUNITIES UNSUBSCRIBE TEST

Unsubscribe the Guardian Opportunities test subscriber.

Confirm:

- Subscriber stops receiving Guardian Opportunity marketing.

- Guardian Home Application remains securely stored.

- Unsubscribing does not delete the application.

- Other mailing-list subscriptions remain unaffected.

# 20. DOGHOUSE DELI EMAIL LIST - LIVE TEST

If the approved Doghouse Deli email signup is live, test it independently.

Confirm:

Visitor joins Doghouse Deli List

→ consent records

→ subscriber saves to Doghouse Deli

→ optional interests save

→ success message displays

→ approved welcome email sends

Test subject:

Welcome to Doghouse Deli

Test:

- Duplicate handling

- Unsubscribe

- Resubscribe

Do not test or activate unapproved purchasing/subscription functionality.

# 21. CROSS-AUDIENCE TEST

Use one controlled email address and subscribe it to:

- Master Waitlist

- Guardian Opportunities

- Doghouse Deli

Confirm it exists appropriately in all three audiences or segments.

Then unsubscribe it from only:

Guardian Opportunities

Confirm it remains subscribed to:

- Master Waitlist

- Doghouse Deli

Repeat where necessary.

One unsubscribe must not automatically remove consent from unrelated audiences unless the user specifically requests a global unsubscribe.

# 22. ADMIN NOTIFICATION TESTING

Confirm The Doghouse QLD receives appropriate admin notifications for:

- Contact Us

- Puppy Application

- Guardian Home Application

Do not automatically send unnecessary admin notifications for every mailing-list signup unless specifically configured and approved.

Confirm admin emails:

- Arrive

- Identify form type

- Contain required submission information

- Do not contain broken variables

- Do not expose information to unintended recipients

# 23. EMAIL DISPLAY TESTING

View automatic emails on:

- Desktop

- Mobile

Where practical test more than one email provider.

Confirm:

- Doghouse branding displays

- Text is readable

- Links work

- Personalisation works

- No raw template variables appear

- No development URLs appear

- No placeholder text remains

- Unsubscribe links work where required

# 24. FORM VALIDATION TESTING

For every form, deliberately test:

- Missing required name

- Invalid email

- Missing required consent

- Missing required message

- Other required fields

- Extremely long input where relevant

- Mobile entry

- Duplicate submission

Validation messages should be clear and human-friendly.

Do not display confusing database or developer errors to visitors.

# 25. FORM FAILURE TEST

Where practical, simulate a failed form submission.

Confirm:

- Visitor does not receive a false success message.

- Clear error guidance appears.

- Entered information is retained where practical.

- Private information is not exposed.

- Technical error details are not displayed publicly.

# 26. SPAM PROTECTION TEST

Confirm approved unobtrusive spam protection is active.

Ensure:

- Legitimate submissions work.

- Obvious automated spam is appropriately limited.

- Visitors are not forced through unnecessarily intrusive CAPTCHA unless technically necessary.

# 27. PRIVACY & DATA TEST

Confirm submitted information is not publicly accessible.

Check:

- Puppy Applications

- Guardian Applications

- Contact enquiries

- Master Waitlist

- Guardian Opportunities

- Doghouse Deli subscriber information

Confirm administrative access requires appropriate authentication.

No private database route should be discoverable as a normal public website page.

# 28. SOCIAL MEDIA TEST

Test the confirmed social links from the production website.

### Facebook

https://www.facebook.com/share/19nShWDKkm/?mibextid=wwXIfr

### Instagram

https://www.instagram.com/the_doghouse_queensland?stkn=MTNiZjE1aXMxZ3kxeA%3D%3D&utm_source=qr

Test:

- Footer Facebook

- Footer Instagram

- Contact Us Facebook

- Contact Us Instagram

- Any other approved references

Confirm each opens the intended Doghouse QLD account.

# 29. EXTERNAL LINK TEST

Test every other approved external link, including RightPaw where used.

Confirm:

- Correct destination

- Secure URL

- Appropriate external-tab behaviour

- No broken links

- No obsolete links

# 30. INTERNAL LINK CRAWL

Perform an automated internal link check/crawl of the production website.

Identify:

- Broken links

- Redirect loops

- Incorrect redirects

- Development URLs

- Staging URLs

- Orphaned pages

- Missing images

- Incorrect anchors

Fix all genuine issues.

# 31. 404 LIVE TEST

Enter several deliberately incorrect URLs.

Confirm:

- Approved Doghouse 404 page appears.

- Actual HTTP response is 404.

- Return to Home works.

- Helpful links work.

- Header works.

- Footer works.

- Mobile layout works.

Do not redirect every invalid URL to Home.

# 32. 301 REDIRECT TEST

If an older Doghouse website existed on the same domain, test important old URLs.

Where a clear new equivalent exists, confirm:

Old URL → 301 → correct new page

Avoid:

- Redirect chains

- Redirect loops

- Redirecting unrelated pages to Home

# 33. SEO TITLE TEST

Inspect every important public page.

Confirm each has:

- Correct unique SEO title

- Correct site name

- No placeholder title

- No Lovable branding accidentally inserted

- No duplicated title where a unique title is appropriate

# 34. META DESCRIPTION TEST

Confirm important pages have appropriate unique meta descriptions.

Check for:

- Correct content

- No outdated puppy availability

- No outdated prices

- No unsupported claims

- No placeholders

- No keyword stuffing

# 35. CANONICAL URL TEST

Confirm:

- Canonical tags use live production URLs.

- No canonical points to staging.

- No canonical points to Lovable preview URLs.

- Duplicate URL variants resolve appropriately.

# 36. XML SITEMAP TEST

Open the live XML sitemap.

Confirm:

- Sitemap loads.

- Production URLs are used.

- Important public pages appear.

- Private/admin pages do not appear.

- 404 page does not appear.

- Test pages do not appear.

- Staging pages do not appear.

# 37. ROBOTS.TXT TEST

Open the live robots.txt.

Confirm:

- It loads.

- Production public content is not accidentally blocked.

- Sitemap reference is correct where included.

- Private/admin areas are handled appropriately.

- Development restrictions have not accidentally carried across to production.

# 38. SEARCH ENGINE INDEXABILITY TEST

Inspect representative important pages.

Confirm they are indexable, including appropriate pages such as:

- Home

- About Us content

- Puppy content

- Our Dogs

- Cavoodles

- Training

- Resources

- Blog articles where published

Confirm private/admin/form-success systems are not unnecessarily indexed.

# 39. GOOGLE SEARCH CONSOLE

Prepare and, once authorised, connect the production domain to Google Search Console.

Confirm:

- Domain/site ownership verification

- Sitemap submission

- Production URL recognition

- No obvious indexing block

Do not invent account access.

Where owner action is required, clearly identify the exact action needed.

# 40. STRUCTURED DATA TEST

Validate implemented structured data.

Check applicable:

- Organisation / LocalBusiness

- BreadcrumbList

- Article / BlogPosting

- Other approved schema

Confirm:

- No invalid fabricated fields

- No fake ratings

- No fake reviews

- No unsupported awards

- No incorrect prices

- No incorrect availability

- Business information matches visible website

Fix technical validation errors where possible without inventing information.

# 41. SOCIAL SHARING PREVIEW TEST

Test representative URLs for social sharing metadata.

Confirm appropriate:

- Title

- Description

- Image

- URL

Test:

- Home

- Important puppy page

- Cavoodle educational page

- Blog article where available

Do not allow random irrelevant images to become the primary sharing image where an approved image exists.

# 42. FAVICON & BROWSER IDENTITY

Confirm:

- Approved favicon displays.

- Browser tab displays The Doghouse QLD appropriately.

- No default Lovable favicon remains.

- No default builder branding remains.

# 43. DESKTOP DEVICE TESTING

Test production website at several common desktop/laptop widths.

Confirm:

- Navigation

- Layout

- Images

- Galleries

- Forms

- Read more

- Footer

- Buttons

- Dropdowns

- Modals if any

- No horizontal scrolling

- No overlapping elements

# 44. TABLET TESTING

Test portrait and landscape tablet layouts.

Confirm:

- Navigation transitions appropriately.

- Images remain correctly proportioned.

- Grids respond correctly.

- Forms remain easy to complete.

- No awkward desktop/mobile hybrid layout appears.

# 45. REAL MOBILE DEVICE TESTING

Test on at least one actual mobile phone.

Do not rely solely on Lovable's preview.

Test:

- Home

- Navigation

- Puppy pages

- Our Dogs

- Cavoodles

- Training

- Doghouse Deli

- Resources

- Contact Us

- Forms

- Footer

- 404

Confirm:

- No horizontal scrolling

- Text readable

- Buttons easy to tap

- Images properly scaled

- Menus easy to use

- Forms easy to complete

- Keyboard does not obscure essential controls

- Success/error messages remain visible

# 46. BROWSER TESTING

Test the production website in current versions of major browsers where practical:

- Google Chrome

- Microsoft Edge

- Safari

- Mobile Safari

- Mobile Chrome

Core functionality must work consistently.

Pixel-perfect identical rendering is not required.

# 47. ACCESSIBILITY TESTING

Perform a final accessibility check.

Confirm:

- Keyboard navigation

- Visible focus states

- Logical headings

- Image alt text

- Form labels

- Error messages

- Colour contrast

- Touch-target sizes

- Menu accessibility

- Accordion accessibility

- Read more accessibility

- Descriptive links

Correct genuine accessibility defects.

# 48. PERFORMANCE TESTING

Run appropriate production performance tests.

Pay particular attention to:

- Home

- Available Puppies

- Current Litters

- Our Girls

- Our Studs

- Cavoodle image/gallery pages

- Blog

- Doghouse Deli

Check:

- Image size

- Largest Contentful Paint

- Interaction responsiveness

- Layout stability

- JavaScript weight

- Font loading

- Third-party scripts

Optimise genuine performance problems without degrading the visual quality of important Doghouse photographs.

# 49. SECURITY TEST

Confirm:

- HTTPS

- No mixed-content warnings

- Forms submit securely

- Admin areas protected

- Databases protected

- No API keys visible

- No passwords visible

- No private email credentials visible

- No debug information publicly exposed

- No private residential address accidentally published

# 50. PRIVACY POLICY LIVE CHECK

After all actual services are connected, compare the live website with the Privacy Policy one final time.

Confirm it accurately reflects the technologies actually being used.

If analytics, cookies, email marketing, databases or other services require additional disclosure, flag this before launch.

Do not silently invent legal wording where owner/legal confirmation is required.

# 51. TERMS & CONDITIONS LIVE CHECK

Confirm Website Terms & Conditions are accessible and correctly linked.

Ensure no newly added functionality has created a need for terms that are currently missing.

In particular, do not activate Doghouse Deli purchasing/subscription functionality until its required commercial policies and terms have been approved.

# 52. FINAL CONTENT SWEEP

Search the production website for:

- Lorem ipsum

- Placeholder

- TODO

- TBD

- TBC

- Draft

- Test

- Demo

- Example

- Sample

- Insert here

- Dummy

- Temporary

- Development

Review every result.

Remove genuine development artefacts.

Do not remove intentionally approved wording merely because it describes something as future or coming later.

# 53. FINAL LONG-DASH CHECK

Search the complete production website for em dashes and long dashes.

Remove them from all public-facing content.

Check:

- Body copy

- Headings

- Buttons

- Forms

- Validation

- Emails

- Footer

- Metadata

- 404

- Blog templates

- System messages

Normal hyphens are acceptable.

# 54. FINAL TIME-SENSITIVE INFORMATION CHECK

Immediately before public launch, request owner confirmation for any time-sensitive information still displayed.

Particularly:

- Available Puppies

- Current Litters

- Planned & Upcoming Litters

- Puppy pricing

- Puppy ready dates

- Guardian opportunities

- Current breeding dogs

- Future hopeful dogs

- Retired dogs

- Training status

- Doghouse Deli current public status

Do not assume information is still current simply because it was correct when the website was written.

# 55. REMOVE TEST DATA

Before public launch remove or clearly clean all test information, including:

- Test enquiries

- Test puppy applications where appropriate

- Test Guardian applications where appropriate

- Test subscribers where appropriate

- Test puppies

- Test litters

- Test dog profiles

- Test Blog articles

- Dummy images

- Test pricing

- Placeholder accounts

Do not accidentally delete genuine records while cleaning test data.

# 56. BACKUP / RECOVERY

Before final launch, ensure there is an appropriate recoverable version of the completed approved website.

Where the platform supports version history, backups or deployment rollback, confirm it is available.

The website should be recoverable if a serious issue occurs immediately after deployment.

# 57. FINAL OWNER REVIEW

Provide The Doghouse QLD with the production website for final visual review before public launch.

Owner should review:

☐ Homepage
☐ Main navigation
☐ About Us
☐ Puppies
☐ Our Dogs
☐ Cavoodles
☐ Training
☐ Doghouse Deli current public content
☐ Resources
☐ Forms
☐ Footer
☐ Social links
☐ Privacy Policy
☐ Website Terms & Conditions
☐ Mobile appearance

Do not assume owner approval.

# 58. FINAL GO-LIVE CHECKLIST

Do not publicly launch until the following have been checked:

☐ Final Factual & Policy Audit completed
☐ Final Whole-Website Audit completed
☐ Critical audit issues resolved
☐ Final domain connected
☐ HTTPS working
☐ Desktop tested
☐ Tablet tested
☐ Real mobile device tested
☐ Major browsers tested
☐ Navigation tested
☐ All pages tested
☐ Internal links tested
☐ External links tested
☐ Images checked
☐ Read more/Read less tested
☐ Contact Us tested end-to-end
☐ Puppy Application tested end-to-end
☐ Master Waitlist tested end-to-end
☐ Guardian Home Application tested end-to-end
☐ Guardian Opportunities tested
☐ Doghouse Deli email signup tested if live
☐ Mailing audiences tested independently
☐ Unsubscribe tested
☐ Resubscribe tested
☐ Automatic emails tested
☐ Admin notifications tested
☐ Privacy/data protection checked
☐ Social links tested
☐ SEO titles checked
☐ Meta descriptions checked
☐ Canonicals checked
☐ XML sitemap checked
☐ robots.txt checked
☐ Production indexing enabled
☐ Staging indexing prevented
☐ Structured data checked
☐ Social sharing previews checked
☐ Favicon checked
☐ 404 tested
☐ 301 redirects tested where required
☐ Accessibility checked
☐ Performance checked
☐ Security checked
☐ Development content removed
☐ Test data removed
☐ Time-sensitive information confirmed
☐ Recoverable website version available
☐ Final owner review completed
☐ Owner approval to launch received

# 59. PUBLIC LAUNCH

Once The Doghouse QLD has approved launch:

- Publish/deploy the production website.

- Confirm the live domain immediately.

- Re-test Home.

- Re-test navigation.

- Re-test Contact Us.

- Re-test one appropriate mailing-list signup.

- Re-test 404.

- Re-test HTTPS.

- Re-test mobile.

- Confirm sitemap remains available.

- Confirm robots.txt remains correct.

- Confirm production indexing remains enabled.

Do not assume successful deployment means every production function still works.

# 60. FIRST 24 HOURS AFTER LAUNCH

Monitor the live website closely during the first 24 hours.

Check:

- Website availability

- Form submissions

- Email delivery

- Database writes

- Mailing-list signups

- Broken links

- 404 activity

- Mobile functionality

- Unexpected layout problems

- Server/application errors

- Performance

- Search-engine accessibility

Correct genuine launch defects promptly.

Do not use this period to make unnecessary design changes.

# 61. FIRST WEEK AFTER LAUNCH

During the first week, review:

- Search Console indexing where available

- Sitemap processing

- Important page discovery

- Form reliability

- Email deliverability

- Website performance

- Broken-link reports

- Real visitor mobile behaviour where appropriate

- Any owner-reported usability issues

Ensure no staging pages or test URLs become indexed.

# 62. POST-LAUNCH CONTENT MANAGEMENT

After launch, The Doghouse QLD must be able to update time-sensitive content without requiring a full website rebuild.

Ensure straightforward management of:

- Available Puppies

- Current Litters

- Planned & Upcoming Litters

- Puppy pricing where applicable

- Our Dogs

- Guardian opportunities

- Blog

- FAQs

- Social links

- SEO metadata

- Images

# 63. DO NOT DELAY THE WEBSITE FOR DELIBERATELY FUTURE FEATURES

Do not treat intentionally future features as launch failures.

Examples may include:

- Future Training course functionality

- Future Doghouse Deli purchasing/subscription functionality

- Future Deli products

- Other future website expansions specifically deferred by The Doghouse QLD

The website should launch with the functionality that has actually been approved and completed.

Future functionality can be added later without compromising the integrity of the current website.

# 64. FINAL LAUNCH REPORT

After completing testing, provide The Doghouse QLD with a concise internal report using:

## A. PASSED

Major systems successfully tested.

## B. CRITICAL BEFORE LAUNCH

Problems that must be fixed before publication.

## C. OWNER ACTION REQUIRED

Items requiring information, access, account verification or approval from The Doghouse QLD.

## D. NON-CRITICAL RECOMMENDATIONS

Issues that do not prevent launch but may be improved.

## E. INTENTIONALLY DEFERRED

Approved future functionality that does not prevent launch.

Do not produce an unnecessarily long report of every individual successful test.

# FINAL REQUIRED OUTCOME

The Doghouse QLD website must not be considered ready simply because it looks complete inside Lovable.

It is ready for launch only when the actual production website has been tested end-to-end and:

- Pages work

- Navigation works

- Images work

- Forms work

- Applications arrive

- Automatic emails arrive

- Mailing audiences work independently

- Consent works

- Unsubscribe works

- Mobile works

- Desktop works

- Social links work

- SEO technical setup works

- Sitemap and indexing are correct

- 404 works

- Redirects work where required

- Private data remains private

- No development content remains

- Time-sensitive information has been confirmed

- Critical audit issues have been resolved

- The Doghouse QLD has reviewed the production website

- Final owner approval to launch has been received

The deliberately deferred Doghouse Deli purchasing and subscription information must not prevent the rest of the completed Doghouse QLD website from being launched.