# THE DOGHOUSE QLD - REMAINING REAL-WORLD CONNECTION DETAILS & LIVE INTEGRATION INSTRUCTIONS

## PURPOSE

The Doghouse QLD website build contains the approved structure, content, forms, mailing systems, SEO requirements, legal pages, social links and website functionality.

Some parts of the finished website require real external account details, domain information, email addresses or service connections that cannot and must not be invented during the website build.

Use these instructions to manage those remaining real-world connections.

The purpose is to:

- Clearly identify what The Doghouse QLD still needs to supply or authorise.

- Prevent placeholder information from accidentally going live.

- Prevent Lovable from inventing accounts, addresses or credentials.

- Connect each external service to the correct website function.

- Keep private credentials secure.

- Allow as much of the website as possible to be completed before these details are available.

- Provide The Doghouse QLD with a simple final connection checklist before launch.

Do not use em dashes or long dashes anywhere.

# 1. IMPORTANT PRINCIPLE

Do not delay construction of the website simply because a final external connection has not yet been supplied.

Build the relevant website component so it is ready to connect.

Where an external account, email address, domain or credential is still required, internally mark it:

OWNER CONNECTION REQUIRED

Do not display this wording publicly.

# 2. DO NOT INVENT CONNECTION DETAILS

Never invent:

- Domain names

- Email addresses

- Phone numbers

- Email marketing accounts

- Database credentials

- DNS records

- API keys

- Analytics IDs

- Search Console verification codes

- Payment accounts

- Social media accounts

- Passwords

- Login details

- Business addresses

- SMTP credentials

- Sender email addresses

If information has not been confirmed, request it from The Doghouse QLD at the appropriate implementation stage.

# 3. DO NOT ASK FOR PASSWORDS IN WEBSITE COPY

The Doghouse QLD should not be asked to place passwords or other sensitive credentials into:

- Public website content

- Page copy

- Forms

- Asset registers

- Lovable-visible public fields

- Website source code

- Public documentation

Use secure platform connection and authorisation processes wherever available.

# 4. CREATE AN INTERNAL CONNECTION REGISTER

Maintain an internal Connection Register.

For every required real-world connection record:

Connection:
Name of service/system.

Purpose:
What it does on the website.

Status:
Use one of:

- Connected

- Owner connection required

- Owner confirmation required

- Configured and awaiting testing

- Tested

- Intentionally deferred

Owner information required:
What The Doghouse QLD needs to provide or authorise.

Website components affected:
Which forms/pages/functions depend on it.

Launch requirement:
Required before launch / Optional / Intentionally deferred.

Testing status:
Not tested / Passed / Failed / Retest required.

Notes:
Any relevant implementation information.

This register must remain private.

# 5. PRODUCTION DOMAIN

The final production domain must be confirmed by The Doghouse QLD.

Do not guess it.

Once supplied, configure the website to use the approved production domain.

Confirm:

- Domain ownership/access

- DNS configuration

- Preferred domain

- HTTPS

- SSL certificate

- www/non-www handling

- Redirect behaviour

- Canonical domain

- Sitemap domain

- Social-sharing URLs

- Internal production URLs

# 6. DOMAIN CONNECTION PROCESS

When the website is ready for production, provide The Doghouse QLD with the exact DNS changes required.

Do not provide generic DNS instructions if the actual platform can provide the exact required records.

Clearly identify:

- Record type

- Host/name

- Required value

- Whether an old record conflicts

- Whether owner action is required

Do not remove unrelated existing DNS records without understanding their purpose.

This is particularly important for email-related DNS records.

# 7. PROTECT EXISTING EMAIL WHEN CONNECTING THE DOMAIN

Connecting the website domain must not accidentally disable The Doghouse QLD's existing email service.

Do not unnecessarily alter or delete:

- MX records

- SPF records

- DKIM records

- DMARC records

- Other email-related DNS configuration

If changes are required, explain exactly why before making them.

Website connection and business email must coexist correctly.

# 8. WEBSITE FORM RECEIVING EMAIL

The website requires a confirmed email address for receiving website enquiries and applications.

Internally refer to this editable destination as:

The Doghouse QLD Website Form Receiving Email

The Doghouse QLD must supply or confirm the actual address before live form testing.

This address should receive approved administrative notifications from:

- Contact Us

- Puppy Application

- Guardian Home Application

Do not display the receiving address publicly unless separately approved.

# 9. CENTRALISE THE RECEIVING EMAIL

Where technically practical, store the website form receiving email in one editable configuration setting.

Do not hard-code the same address separately into numerous components.

If The Doghouse QLD changes the receiving email later, it should be possible to update it centrally.

# 10. FORM SENDER EMAIL

Where automatic website emails require a verified sender address, The Doghouse QLD must confirm the appropriate sending identity.

Use an approved professional Doghouse sender identity.

Do not send production website emails from:

- Fake addresses

- Lovable test addresses

- Developer addresses

- Unverified addresses

- Personal addresses not approved for website use

# 11. EMAIL SENDER NAME

Use an approved sender name such as:

The Doghouse QLD

unless The Doghouse QLD later specifies otherwise.

Maintain consistency across approved automatic website emails.

# 12. EMAIL DELIVERY SERVICE

If an external transactional email service is required for reliable form acknowledgements or system emails, use an appropriate supported provider only after the connection is selected or authorised.

Do not invent a provider merely to complete the design specification.

The final system must support reliable delivery of:

- Contact acknowledgement

- Puppy Application acknowledgement where configured

- Guardian Home Application acknowledgement

- Master Waitlist confirmation

- Guardian Opportunities communication where applicable

- Doghouse Deli welcome email where live

# 13. EMAIL DOMAIN AUTHENTICATION

Where the selected email system supports or requires domain authentication, configure the appropriate:

- SPF

- DKIM

- DMARC-related setup where applicable

Use the provider's exact current DNS requirements.

Do not invent DNS values.

Confirm authentication before relying on the system for production email.

# 14. EMAIL REPLY BEHAVIOUR

Configure automatic emails so replies go to an appropriate Doghouse QLD address where supported and approved.

Do not allow replies to disappear into an unmonitored no-reply inbox unless deliberately chosen.

Test Reply behaviour before launch.

# 15. MAILING PLATFORM

The website requires mailing functionality capable of maintaining separate audiences or equivalent reliable segmentation.

The required audiences are:

### Master Waitlist

### Guardian Opportunities

### Doghouse Deli

The final provider/account connection must be selected or authorised by The Doghouse QLD.

Do not invent the provider.

# 16. MAILING PLATFORM REQUIREMENTS

Whichever platform is ultimately used must support:

- Subscriber storage

- Consent records

- Join date

- Separate audiences or reliable equivalent segmentation

- Bulk email campaigns

- Unsubscribe

- Suppression

- Resubscription where appropriate

- Duplicate handling

- Basic subscriber filtering

- Secure management

- Reliable email delivery

Do not merge all subscribers into one uncontrolled marketing list.

# 17. MASTER WAITLIST CONNECTION

Connect the approved Master Waitlist form to the dedicated:

Master Waitlist

audience or segment.

Test:

Master Waitlist form

→ subscriber saved

→ consent recorded

→ confirmation email delivered

→ subscriber available for future Master Waitlist campaigns

→ unsubscribe works

→ suppression works

→ resubscription works

# 18. GUARDIAN OPPORTUNITIES CONNECTION

Connect only applicants who actively select the approved optional Guardian Opportunities consent to:

Guardian Opportunities

Do not automatically add every Guardian Home applicant.

Test:

Guardian application + consent

→ application saved

→ Guardian Opportunities subscriber created

→ consent recorded

Guardian application without consent

→ application saved

→ no Guardian Opportunities subscription

# 19. DOGHOUSE DELI CONNECTION

Where the approved Doghouse Deli email signup is live, connect it to:

Doghouse Deli

This is a marketing/news audience.

It is not a paid subscription-box system.

Do not connect it to unapproved recurring billing or purchasing functionality.

# 20. CROSS-AUDIENCE INDEPENDENCE

The mailing system must preserve the independence of:

- Master Waitlist

- Guardian Opportunities

- Doghouse Deli

Test one email address across all three before launch.

Unsubscribing from one audience must not incorrectly remove the subscriber from unrelated audiences.

# 21. WEBSITE DATABASE / DATA STORAGE

Forms requiring secure stored submissions must connect to appropriate protected data storage.

This includes where applicable:

- Contact enquiries

- Puppy Applications

- Guardian Home Applications

- Subscriber information

- Consent records

Do not expose database records publicly.

# 22. ADMIN ACCESS

The Doghouse QLD must have appropriate secure access to the information required to manage the website.

Provide clear human-friendly access to relevant:

- Contact enquiries

- Puppy Applications

- Guardian Applications

- Master Waitlist

- Guardian Opportunities

- Doghouse Deli list

Do not require The Doghouse QLD to work directly with raw database tables if a clear management interface can be provided.

# 23. ADMIN ACCOUNT

The production administration account must be controlled by The Doghouse QLD.

Do not leave the completed website dependent solely on:

- Developer-owned accounts

- Temporary accounts

- Test accounts

- Personal accounts belonging to unrelated parties

The Doghouse QLD must retain practical control of its website and business data.

# 24. ADMIN SECURITY

Use appropriate secure authentication.

Where supported, enable strong security practices such as multi-factor authentication for important owner/admin accounts.

Do not store passwords in website documentation.

# 25. SOCIAL MEDIA CONNECTIONS

The confirmed public social URLs are:

### Facebook

https://www.facebook.com/share/19nShWDKkm/?mibextid=wwXIfr

### Instagram

https://www.instagram.com/the_doghouse_queensland?stkn=MTNiZjE1aXMxZ3kxeA%3D%3D&utm_source=qr

These are approved profile links.

No social login/API connection is required merely to provide these website links.

Do not request Facebook or Instagram passwords simply to create profile links.

# 26. RIGHTPAW CONNECTION

Where the approved website content links visitors to RightPaw, use only the confirmed Doghouse QLD RightPaw destination supplied by The Doghouse QLD.

If the exact final URL has not yet been supplied, mark:

OWNER CONNECTION REQUIRED

Do not guess the profile URL.

No RightPaw API integration should be invented unless specifically approved later.

# 27. GOOGLE SEARCH CONSOLE

The production website should be prepared for connection to Google Search Console.

Once the production domain is live and The Doghouse QLD can authorise access:

- Verify the website/domain.

- Submit the production XML sitemap.

- Confirm important pages can be discovered.

- Check for indexing problems.

- Monitor significant technical search issues.

Do not invent verification codes.

If owner action is required, provide the exact current verification step.

# 28. GOOGLE ANALYTICS OR OTHER ANALYTICS

Do not automatically add analytics solely because a website can support it.

If The Doghouse QLD approves analytics:

- Use the approved account/property.

- Connect the correct production measurement ID.

- Ensure Privacy Policy and consent requirements are appropriate for the actual implementation.

- Avoid unnecessary tracking.

- Do not collect more information than needed.

If analytics is not yet approved, mark:

OPTIONAL - OWNER DECISION REQUIRED

This does not need to block the website build.

# 29. COOKIE / CONSENT TECHNOLOGY

Do not automatically add an intrusive cookie banner unless the actual technologies and applicable requirements make one necessary.

Once the final external services are known, assess the actual website implementation.

If a consent mechanism is required, implement it appropriately.

Do not create misleading consent controls that do not actually control the relevant tracking technology.

# 30. MAPS / LOCATION SERVICES

Do not publish a private residential address simply to create a map.

The public business location may remain at the approved level:

Caboolture, Queensland, Australia

unless The Doghouse QLD later approves more precise public location information.

Do not automatically embed a residential Google Map.

# 31. PHONE NUMBER

Do not invent or automatically publish a phone number.

If The Doghouse QLD later supplies and approves a public business phone number:

- Add it only in approved locations.

- Make it tap-to-call on mobile where appropriate.

- Update structured business information consistently.

Until then, Contact Us can operate through the approved website form.

# 32. PUBLIC EMAIL ADDRESS

Do not assume the internal form-receiving email should also be displayed publicly.

These are separate decisions.

If The Doghouse QLD wants a public contact email, it must be specifically confirmed.

Otherwise, use the approved Contact Us form as the primary public contact method.

# 33. PAYMENT CONNECTIONS

No payment processor should be connected unless there is approved website functionality requiring payment.

Do not connect:

- Stripe

- PayPal

- Square

- Other payment gateways

solely because they are available.

Current deliberately deferred Doghouse Deli commercial functionality must not trigger an unnecessary payment connection.

# 34. DOGHOUSE DELI FUTURE PAYMENT SYSTEM

When Doghouse Deli commercial arrangements are later approved, create a separate implementation stage for:

- Product pricing

- Postage

- Checkout

- Payment processor

- Recurring subscription billing if applicable

- Subscription management

- Cancellation

- Failed payments

- Refund/consumer processes

- Transactional emails

- Commercial terms

- Privacy updates where required

Do not build these now unless later instructed.

# 35. TRAINING FUTURE PAYMENT / COURSE CONNECTION

The current Training page does not require:

- Course platform

- Payment gateway

- Learning management system

- Student login

- Enrolment database

Do not connect these until the Training program is actually developed and approved.

# 36. AUTOMATED EMAIL CONNECTION MAP

The final live connection structure should support:

### Contact Us

Form
→ secure submission
→ admin notification
→ visitor acknowledgement

### Puppy Application

Form
→ secure application storage
→ admin notification
→ applicant acknowledgement where configured

### Master Waitlist

Form
→ Master Waitlist audience
→ consent record
→ confirmation email

### Guardian Home Application

Form
→ secure application storage
→ admin notification
→ applicant acknowledgement

Optional Guardian Opportunities consent
→ Guardian Opportunities audience

### Doghouse Deli

Signup
→ Doghouse Deli audience
→ consent record
→ welcome email

Do not cross-connect these systems without approved consent.

# 37. CONNECTION FAILURE HANDLING

External service failure must not create misleading visitor behaviour.

For example:

If a form submission fails:

- Do not show success.

If database storage succeeds but admin notification email fails:

- Preserve the stored submission.

- Log/report the email failure appropriately.

If mailing-list subscription fails:

- Do not falsely tell the visitor they have successfully joined unless the system can safely retry or otherwise guarantee the subscription.

Use clear, friendly error handling.

# 38. CENTRAL CONFIGURATION

Where technically practical, store frequently changed real-world connection details centrally.

Examples:

- Production domain

- Website form receiving email

- Reply-to email

- Social URLs

- RightPaw URL

- Analytics ID

- Relevant integration identifiers

This reduces the risk of outdated information appearing in different parts of the website.

# 39. NO CREDENTIALS IN SOURCE CODE

Do not expose sensitive credentials in client-side/public website code.

Protect:

- API keys that require secrecy

- Database credentials

- Email service secrets

- Authentication secrets

- Payment credentials

- Private tokens

Use appropriate secure server-side/environment configuration.

# 40. ENVIRONMENT SEPARATION

Where applicable, maintain appropriate separation between:

- Development

- Testing/staging

- Production

Production forms must use production connections.

Do not accidentally send real visitor information into test databases or test email systems.

Do not allow test campaigns to email real subscribers.

# 41. TEST CONTACTS

Use clearly controlled test email addresses and test submissions during implementation.

Before launch:

- Identify test records.

- Remove them where appropriate.

- Do not delete genuine records.

- Ensure test subscribers are not accidentally included in future customer campaigns unless intentionally retained.

# 42. BACKUP / EXPORT CAPABILITY

Where supported by the selected systems, ensure The Doghouse QLD can reasonably retain or export important business information such as:

- Master Waitlist

- Guardian Opportunities

- Doghouse Deli subscribers

- Puppy Applications

- Guardian Applications

The website should not unnecessarily trap important business data in an inaccessible system.

# 43. OWNER ACCESS REGISTER

Before launch, provide The Doghouse QLD with a private list of the external services actually used by the finished website.

For each service identify:

Service:
Purpose:
Owner account confirmed: Yes / No
Owner access confirmed: Yes / No
Two-factor authentication available/enabled: Yes / No / Not applicable
Recovery details controlled by owner: Yes / No
Required for launch: Yes / No

Do not include passwords in this document.

# 44. CONNECTIONS THAT MUST BE CONFIRMED BEFORE LAUNCH

The following must be resolved if used by the live website:

☐ Final production domain

☐ Domain/DNS access

☐ HTTPS/SSL

☐ Website form receiving email

☐ Approved sender email/identity

☐ Form storage/database connection

☐ Contact Us delivery

☐ Puppy Application delivery/storage

☐ Guardian Application delivery/storage

☐ Master Waitlist audience

☐ Guardian Opportunities audience

☐ Doghouse Deli audience if its signup is live

☐ Automatic email delivery

☐ Unsubscribe functionality

☐ Social URLs

☐ RightPaw URL where linked

☐ Google Search Console when production domain is ready

☐ Sitemap submission

☐ Owner/admin website access

☐ Secure production environment configuration

# 45. CONNECTIONS THAT MAY REMAIN OPTIONAL OR DEFERRED

The following do not automatically need to block launch:

- Analytics if not yet approved

- Future Training platform

- Future Training payment system

- Future Doghouse Deli checkout

- Future Doghouse Deli recurring billing

- Future Deli subscription management

- Future Deli payment processor

- Other future integrations not required by currently approved website functionality

Do not label the website incomplete merely because intentionally future integrations are not connected.

# 46. OWNER INFORMATION REQUEST

When the build reaches the point where remaining connections are genuinely required, provide The Doghouse QLD with one concise connection request, rather than repeatedly asking for details throughout the build.

Use this format:

# THE DOGHOUSE QLD - CONNECTION DETAILS NEEDED

### Required Before Launch

1. Production Domain
What is the final domain to be connected?

2. Website Form Receiving Email
Which email address should receive Contact Us, Puppy Application and Guardian Home Application notifications?

3. Website Email Sender
Which approved Doghouse QLD email address should be used for website-generated emails, subject to provider verification?

4. Domain Access
Who currently manages the domain/DNS and can authorise the required connection?

5. Mailing Platform
Has The Doghouse QLD selected an email marketing provider, or is platform selection/connection still required?

6. RightPaw Link
Confirm the final public Doghouse QLD RightPaw URL if it is to be linked from the website.

7. Owner/Admin Access
Confirm the account/email that should control the production website administration.

### Optional Decisions

8. Analytics
Would The Doghouse QLD like website analytics connected at launch?

Do not request information that is already known or connected.

# 47. DO NOT ASK FOR FUTURE DOGHOUSE DELI DETAILS IN THIS CONNECTION REQUEST

The Doghouse Deli subscription and commercial information is deliberately being completed separately.

Do not request:

- Deli subscription price

- Postage price

- Payment gateway

- Billing account

- Subscription cancellation rules

as part of the current website connection checklist.

These will form a later Doghouse Deli implementation stage.

# 48. LIVE CONNECTION TESTING

After each required real-world connection is completed, test it in the actual production environment.

Do not assume successful configuration means the connection works.

Test:

- Domain

- HTTPS

- Forms

- Admin emails

- Automatic visitor emails

- Database storage

- Mailing audiences

- Consent

- Unsubscribe

- Resubscribe

- Social links

- RightPaw link

- Search Console

- Analytics if connected

Use the separately approved Final Launch Testing instructions for the complete production test.

# 49. CONNECTION STATUS REPORT

Before final launch, provide a concise internal report:

## CONNECTED & TESTED

List systems successfully connected and tested.

## OWNER ACTION REQUIRED

List only remaining owner actions.

## TECHNICAL ACTION REQUIRED

List remaining technical connection problems.

## OPTIONAL / DEFERRED

List integrations intentionally not required for the current launch.

Do not produce a long technical report if everything is working correctly.

# 50. FINAL CONNECTION CHECKLIST

Before public launch confirm:

☐ Production domain confirmed
☐ Domain connected
☐ HTTPS working
☐ DNS checked
☐ Existing email DNS protected
☐ Form receiving email confirmed
☐ Sender identity confirmed
☐ Contact Us connected
☐ Puppy Application connected
☐ Guardian Home Application connected
☐ Secure form storage connected
☐ Master Waitlist connected
☐ Guardian Opportunities connected
☐ Doghouse Deli email list connected if live
☐ Mailing audiences independent
☐ Automatic emails connected
☐ Reply behaviour tested
☐ Email authentication configured where required
☐ Unsubscribe tested
☐ Resubscribe tested
☐ Facebook link confirmed
☐ Instagram link confirmed
☐ RightPaw link confirmed where used
☐ Search Console connected/ready
☐ Sitemap submitted when appropriate
☐ Analytics decision recorded
☐ Analytics connected only if approved
☐ Privacy Policy checked against actual services
☐ Owner/admin access confirmed
☐ Important business data accessible to owner
☐ No credentials exposed publicly
☐ Production and test environments separated
☐ Test records cleaned appropriately
☐ Deferred Deli commercial systems remain deferred
☐ Future Training systems remain deferred
☐ All required live connections tested

# FINAL REQUIRED OUTCOME

The Doghouse QLD website should be fully built before launch without Lovable inventing any external account information.

Where a real-world connection is required, the website should be prepared for that connection and The Doghouse QLD should be asked only for the specific information or authorisation genuinely needed.

The final production website must ensure:

- The Doghouse QLD controls its website.

- The Doghouse QLD controls its important business accounts and data.

- The production domain is correctly connected.

- Business email is not disrupted by website DNS changes.

- Website forms reach the correct Doghouse QLD destination.

- Applications are securely stored.

- Automatic emails are reliably delivered.

- Master Waitlist works as a real mailing audience.

- Guardian Opportunities works independently.

- Doghouse Deli email subscribers remain independent.

- Unsubscribe and consent systems work correctly.

- Social links connect to the confirmed Doghouse accounts.

- RightPaw links use the confirmed destination where applicable.

- Search Console can monitor the production website.

- Analytics is added only if approved.

- No private credentials are exposed.

- No missing connection is silently replaced with invented information.

- Deferred Doghouse Deli commercial functionality remains deferred.

- Future Training integrations remain deferred until required.

Any unresolved real-world connection required for launch must be clearly flagged:

OWNER CONNECTION REQUIRED

and presented to The Doghouse QLD before final go-live approval.